App Creation Steps

Phase 1 — Setup (do once)

1.	Install Node.js, Git, and Claude Code; create a GitHub account (all free).

2.	Deploy a “hello world” page to Netlify on day one. This matters because geolocation and camera access only work over HTTPS — you can’t fully test this app on your laptop. Deploying early means every feature gets tested on your actual phone, in actual Salisbury.

Phase 2 — Plan

3. Use the Blueprint and Tech Stack prompts from your doc. Add one sentence to each: “I’m a beginner — explain what each file does in plain language.”

Phase 3 — Build the non-AR version first

4. Tour stop JSON database + GPS trigger logic

5. The multimedia UI (video, text, photos per stop)

6. Test it walking around downtown. This alone is a usable tour app.

Phase 4 — Add AR

7. 3D artifact rendering (A-Frame/AR.js)

8. Skip the “hybrid positioning” prompt for now — visual positioning systems are genuinely advanced and often require paid services. GPS accuracy of ~10–30m is fine for “stand here, see the artifact.”

Phase 5 — Polish

9. Validation/debugging prompts, then the CMS script for adding stops.

For your project instructions, include:

•	“I am a coding beginner. Explain every terminal command before I run it, and tell me what could go wrong.”

•	The app description (Salisbury NC walking tour, GPS-triggered media, 3D artifacts)

•	“Use only free tools and hosting: A-Frame, AR.js, Netlify/GitHub Pages, YouTube for video hosting.”

•	“Build one feature at a time and wait for me to confirm it works on my phone before continuing.”

•	“Commit to Git after every working feature” — this is your undo button when something breaks.

On costs: the whole stack can be $0 beyond your Claude subscription. The hidden cost is 3D models — avoid commissioning them. You can scan real artifacts free with phone apps like Polycam or Luma AI, or pull free models from Sketchfab.

One thing missing entirely from the doc: content gathering. The code is maybe 30% of this project — writing stop descriptions, shooting video, and collecting photos is the bigger lift, and you can start that today in parallel.